**Week 3 Team meeting Note Group 19**

Week 3 team meeting 1 note:

Date n time: Jan 22 3:00PM - Over at 3:40PM

Attendant: Everyone attended

Note taker: Aditya Kothari

This meeting was short and smooth. We knew our responsibilities and had work to get done. We started the meeting by discussing our current progress on the assigned individual tasks. We also discussed problems faced by us individually on our given tasks. After the discussion we got started working on our individual tasks immediately (until around 8 pm).

**Accomplishments**:

We completed half of the code to display the array of letters.

Got the Accelerometer to work with the Arduino.

Got Hardware designed and LEDs soldered on the board.

**Goals for Next meeting on Thursday 2pm-4pm**

Adit & Xiang: Figure out how the direction and speed of the swing

Shanti: Complete the code

Nhu: Get switch connected between battery and Arduino.

Week 3 team meeting 2 notes:

Date n time: Jan 25. 2:15PM - 6PM

Attendant: Everyone attended

Note taker: Aditya Kothari

This meeting started with us completing our individual task. Later from 3 to 6 pm we figured out how to calculate the swing time.

**Accomplishments:**

Completed the code for the project that would display letters forward and backwards.

Wrote the pseudo code for calculating the swing time.

**Goals for next meetings on the weekends**:

Complete the code for calculating the swing time.

Integrate the code and hardware.

Complete and Test the final project.